KHAOTIC LABS LLC

LAUNCH EXECUTION CHECKLIST

Zero-Capital Solo AI Dev Business — Southfield, MI

HOW TO USE THIS CHECKLIST

Execute each phase sequentially. Do not skip items — each task has a downstream dependency. Phases 1-2 must be completed before generating your first invoice. Total out-of-pocket cost to launch: ~$50-65.

PHASE 1 — LEGAL & BRAND SETUP

Estimated time: 2-3 hours | Cost: ~$50 one-time + ~$25/yr

| # | TASK / DETAIL | STATUS |
| --- | --- | --- |
| 1 | File Michigan LLC Go to Michigan LARA — file online. LLC name: Khaotic Labs LLC. Registered agent = yourself. Fee: $50. | TODO |
| 2 | Get EIN (Employer Identification Number) IRS.gov > Apply Online > Sole Member LLC. Free, instant. You need this before opening a bank account. | TODO |
| 3 | Open Mercury Business Bank Account mercury.com — zero fees, zero minimums. No physical branch required. Use your EIN + LLC docs. Best bank for solo devs. | TODO |
| 4 | Set Up Wave Invoicing wave.com — free invoicing, receipts, accounting. Connect Mercury bank account for auto-reconciliation. | TODO |
| 5 | Register Domain: khaoticlabs.com Cloudflare Registrar (~$10-15/yr). NEVER use GoDaddy. Cloudflare offers at-cost pricing, no markup. | TODO |
| 6 | Configure Cloudflare Email Routing Cloudflare Dashboard > Email Routing. Route founder@khaoticlabs.com to your Gmail. Free. Zero extra config. | TODO |
| 7 | Note Michigan Annual Statement Requirement File by February 15 each year. Cost: $25. Set a recurring calendar reminder NOW. Missing this = LLC dissolution risk. | TODO |
| 8 | FinCEN BOI Filing — WAIVED As of March 2026, domestic LLC BOI requirement was eliminated. No federal filing needed. Keep this for your records. | TODO |

PHASE 2 — TECH INFRASTRUCTURE SETUP

Estimated time: 3-4 hours | Cost: $0 (all free tiers)

| # | TASK / DETAIL | STATUS |
| --- | --- | --- |
| 1 | Create GitHub Organization: khaoticlabs github.com > New Organization. Free tier. Use org-level repos for client isolation (private repos per client). | TODO |
| 2 | Create .github Org Repo + Profile README Repo name: .github ¦ File: profile/README.md. This becomes your public GitHub org page. See brand package for content. | TODO |
| 3 | Create Landing Page Repo Repo name: khaoticlabs-web ¦ Push index.html + _redirects file. This is your Cloudflare Pages source. | TODO |
| 4 | Connect Repo to Cloudflare Pages Cloudflare > Pages > Connect to Git > Select khaoticlabs-web. Build command: none. Output: /. Custom domain: khaoticlabs.com. | TODO |
| 5 | Verify _redirects SPA Routing File must contain: /* /index.html 200 — this prevents 404s on direct URL navigation. Cloudflare reads this automatically. | TODO |
| 6 | Set Up Turso (SQLite Edge DB) turso.tech — free tier: 100 DBs, 5GB total. Create one DB per client for complete data isolation. Install CLI: brew install tursodatabase/tap/turso | TODO |
| 7 | Register Groq API Account console.groq.com — Free tier: 14,400 requests/day. Use for fast inference endpoints. Get your API key, store it in a .env file locally. | TODO |
| 8 | Register OpenRouter Account openrouter.ai — model failover layer. Add $5 credit minimum. Use as fallback when Groq rate-limits or for specialized models. | TODO |
| 9 | Set Up Firebase Studio (IDE) studio.firebase.google.com — Google-backed AI dev environment. Free with Google account. Connect to your GitHub org. | TODO |
| 10 | Set Up Jules AI Agent jules.google.com — async AI coding agent. Free beta. Link to GitHub. Use for background task execution while you focus on strategy. | TODO |
| 11 | Install n8n via Docker (Local Automation) docker run -p 5678:5678 n8nio/n8n. Access at localhost:5678. Optional: expose via Cloudflare Tunnel for webhook triggers. | TODO |
| 12 | Configure Cal.com for Scheduling cal.com — free tier. Create: 30-min Discovery Call event + 60-min Sprint Kickoff event. Embed link in landing page contact section. | TODO |
| 13 | Set Up Contra Profile contra.com — zero-commission freelance platform. Upload services from Services doc. Set up payment via Mercury bank. | TODO |
| 14 | Verify All API Keys are Stored Safely Use a local .env file + 1Password (free individual plan) or Bitwarden (free, open source). NEVER commit keys to GitHub. | TODO |

PHASE 3 — GO-TO-MARKET LAUNCH

PHASE 3 — GO-TO-MARKET LAUNCH

Estimated time: 3-4 hours | Cost: $0

| # | TASK / DETAIL | STATUS |
| --- | --- | --- |
| 1 | Create LinkedIn Personal Profile (if not existing) Use professional photo, update headline to: "AI Systems Engineer & Fractional CTO ¦ Khaotic Labs". Add khaoticlabs.com to links. | TODO |
| 2 | Create LinkedIn Company Page: Khaotic Labs LLC From personal profile > Work > Create Company Page. Size: 1 employee. Industry: IT Services. Link personal to company. | TODO |
| 3 | Create X (Twitter) Account: @KhaoticLabs Bio: "AI Systems & Vibe Engineering _ ¦ Terminal-First. Zero Bloat. ¦ Southfield, MI". Pin your first Build in Public post. | TODO |
| 4 | Connect Buffer (3 Free Channels) buffer.com — connect LinkedIn personal + LinkedIn company + X. Free tier handles 3 channels + 10 scheduled posts. Enough to start. | TODO |
| 5 | Write and Schedule Week 1 Content (7 posts) Use the Social Strategy doc. Batch all 7 posts on Sunday using Claude Pro. Schedule via Buffer for optimal EST posting times. | TODO |
| 6 | Publish Landing Page to Production Confirm khaoticlabs.com resolves live. Test all scroll animations, typewriter effect, and mobile responsiveness. Check nav links. | TODO |
| 7 | Create SOW Template in Google Docs Copy Exhibit A from the Client Agreement doc. Save as a Google Doc template for rapid customization per client engagement. | TODO |
| 8 | Prepare Discovery Call Script Using Claude Pro, generate a 15-question discovery script: goals, timelines, existing stack, data constraints, budget range, success criteria. | TODO |
| 9 | Set Up Isolated Claude Project for Ops Claude.ai > Projects > New Project: "Khaotic Labs Ops". Upload Brand Playbook + Social Strategy. Use this for all internal generation tasks. | TODO |
| 10 | Send Cold Outreach: First 10 Prospects Target: YC startups, local Detroit tech companies, LinkedIn connections. Use the Networking script from the Social Strategy doc. 10 DMs minimum. | TODO |

PHASE 4 — FIRST CLIENT SPRINT

Estimated time: Variable | Cost: $0 operational overhead

| # | TASK / DETAIL | STATUS |
| --- | --- | --- |
| 1 | Conduct Discovery Call (Cal.com) 30 min max. Use your discovery script. Capture: problem statement, timeline, data sensitivity, success metric, budget. | TODO |
| 2 | Generate SOW in 24 Hours Use Claude Ops Project + SOW template. Define scope, deliverables, milestones, exclusions. Send via email to founder@khaoticlabs.com. | TODO |
| 3 | Send Client Agreement for Signature Use Contra for contracts or Adobe Sign free tier. Confirm: AI Training Exclusion clause is present. Require 50% deposit upfront. | TODO |
| 4 | Receive Deposit — Log in Wave Invoice via Wave. Client pays via Contra or bank transfer to Mercury. Log payment immediately. Keep receipts for tax records. | TODO |
| 5 | Create Isolated Client Claude Project Claude.ai > New Project named after client. Upload only client-relevant documents. NEVER cross-contaminate client projects. | TODO |
| 6 | Provision Isolated Turso DB for Client turso db create [client-name]-prod. Use separate DB per client. Log the DB URL and token in your secure vault (1Password/Bitwarden). | TODO |
| 7 | Execute Sprint Backlog (Khaotic SDLC) Run Phase 1 Discovery > Phase 2 Sprint Execution > Phase 3 Diagnostics > Phase 4 Deploy cycle. One sprint item at a time. Document everything. | TODO |
| 8 | Deliver to Cloudflare Pages / GitHub Deploy client deliverable. Transfer repo ownership if contracted. Provide documentation handoff. Confirm acceptance in writing. | TODO |
| 9 | Send Final Invoice via Wave Invoice remaining 50%. Net-7 payment terms. Follow up on day 8 if unpaid. Late fee clause should be in your contract (1.5%/month). | TODO |
| 10 | Request Testimonial + Referral Send a simple Loom video or LinkedIn recommendation request. Offer a referral discount (10% off next project) to incentivize warm leads. | TODO |

COST SUMMARY — TOTAL LAUNCH SPEND

| ITEM | COST | FREE ALTERNATIVE |
| --- | --- | --- |
| Michigan LLC Filing | $50 one-time | No substitute — required |
| Cloudflare Domain (khaoticlabs.com) | ~$10-15/year | No substitute — own your domain |
| Michigan Annual Statement (Feb 15) | $25/year | No substitute — required by law |
| Mercury Business Bank | FREE | No fees, no minimums |
| Cloudflare Pages (hosting) | FREE | 500 builds/month, unlimited bandwidth |
| Cloudflare Email Routing | FREE | founder@khaoticlabs.com routing |
| GitHub Organization | FREE | Free public/private repos |
| Turso SQLite Edge DB | FREE | 100 DBs, 5GB storage |
| Groq API (fast inference) | FREE | 14,400 requests/day |
| Wave Invoicing & Accounting | FREE | Unlimited invoices |
| Contra (contracts + payments) | FREE | 0% commission vs. Upwork 20% |
| Cal.com (scheduling) | FREE | Unlimited booking links |
| Buffer (social scheduling) | FREE | 3 channels, 10 queued posts |
| n8n (automation, self-hosted) | FREE | Docker-based, no SaaS subscription |
| Firebase Studio + Jules AI | FREE | Google-backed IDE + AI agent |
| TOTAL YEAR 1 LAUNCH COST | ~$85-90 | Everything else = $0 |

QUICK REFERENCE — CRITICAL RULES

- NEVER use Vercel free tier for commercial projects — violates ToS. Use Cloudflare Pages exclusively.

- ONE Turso DB per client — never share databases. Data isolation is a contractual guarantee.

- ONE isolated Claude Project per client — never let cross-client context contaminate outputs.

- NEVER commit API keys, .env files, or client credentials to any GitHub repository.

- File Michigan Annual Statement by February 15 every year. $25. Non-negotiable.

- 50% deposit before any sprint work begins. Net-7 on final invoice. No free discovery sprints.

- Client data is NEVER used to train any AI model. This is a legal warranty in your contract.

- One sprint item at a time. Incremental delivery = trust + scope control + on-time payment.

Khaotic Labs LLC  |  founder@khaoticlabs.com  |  khaoticlabs.com  |  Southfield, MI

Engineering the Future_